Fakultet informacijskih tehnologija

Razvoj softvera II  ·  2025/2026

PLAN RAZVOJA SEMINARSKOG RADA

SmartGuard – IoT Security Sistem

| Polje | Informacija |
| --- | --- |
| Autori | Dušan Perić ¦ Marko Milidragović |
| Tip rada | Grupni rad – 2 studenta |
| Predmet | Razvoj softvera II |
| Tema | IoT kućni sigurnosni sistem s ESP32-S3 WROOM kamerama |
| Tehnologije | C# .NET 8, Flutter, ESP32-S3, SQL Server, RabbitMQ, Docker, SignalR |
| Datum dokumenta | April 2026 |

# 0. Usklađenost s uputama za izradu seminarskog rada

SmartGuard je IoT kućni sigurnosni sistem koji u potpunosti zadovoljava sve uslove definirane u Uputama za izradu seminarskog rada (datum: 10.03.2026.).

✔ Tema nije eProdaja/eCommerce – radi se o IoT security sistemu s face detection i archiving modulom

✔ Grupni rad za 2 studenta – obim (3 mikroservisa, ESP32 firmware, Desktop + Mobile app) to opravdava

✔ Svaki student predaje zasebnu prijavu s jasnom podjelom funkcionalnosti i mockupima

✔ Desktop i mobilni dio jasno razdvojeni u prijavi

✔ Oba člana tima učestvuju u API-ju, desktop i mobilnom dijelu

✔ Minimalno 10 glavnih tabela (ne uključujući referentne) – ispoštovano

✔ AI/Chatbot modul (face recognition decisions + alert preporuke) kao alternativa recommender-u

✔ Mikroservisna arhitektura: 3 servisa (API + Notification Worker + Archiving Worker) + RabbitMQ + Docker

✔ Svi konfiguracijski podaci isključivo u .env datoteci

✔ JWT autentifikacija i role-based autorizacija (Admin, HomeOwner, Viewer)

✔ Flutter Android (mobilna) i Flutter Windows (desktop) aplikacija – posljednje verzije

✔ Paginacija na svim list endpointima, max PageSize = 100

✔ 2 PDF izvještaja dostupna za preuzimanje i ispis

✔ CRUD za sve referentne tabele bez obzira na prijavu

# 1. Opis sistema i arhitektura

## 1.1 Pregled komponenti

| Komponenta | Tehnologija | Uloga |
| --- | --- | --- |
| ESP32-S3 WROOM (N+) | ESP32-S3, ArduCam, SD kartica | Snimanje MJPEG streama, face detection, lokalni buffering snimaka na SD kartici, slanje na API |
| REST API | C# .NET 8, EF Core, SignalR | Centralni backend – autentifikacija, live feed relay, upravljanje uređajima, snimcima, alarmima, face podacima |
| Notification Worker | C# .NET 8, RabbitMQ consumer | Prima poruke iz RabbitMQ-a, šalje email i Firebase push notifikacije korisnicima |
| Archiving Worker | C# .NET 8, RabbitMQ consumer | Prima poruke o zaostalim MJPEG snimcima s ESP32, preuzima ih i skladišti u file system na serveru |
| Flutter Desktop | Flutter Windows | Admin aplikacija – upravljanje svim entitetima, izvještaji, system info (storage, snimci) |
| Flutter Mobile | Flutter Android | Korisnička aplikacija – live stream, snimci, alarmi, notifikacije, upravljanje kamerama i osobama |
| SQL Server | SQL Server 2022-latest | Relacijska baza podataka |
| RabbitMQ | rabbitmq:3.12-management | Message broker između API-ja i Worker servisa |
| Docker | Docker Compose | Kontejnerizacija svih backend komponenti |

## 1.2 Mikroservisna arhitektura – 3 servisa

Prema uputama, mikroservisna arhitektura podrazumijeva minimalno dva servisa u odvojenim kontejnerima. SmartGuard implementira tri zasebna servisa:

| Servis | Projekt | Kontejner | Zadaci |
| --- | --- | --- | --- |
| REST API (glavni servis) | SmartGuard.API | smartguard-api | REST endpointi, JWT auth, SignalR hub, RabbitMQ publisher |
| Notification Worker | SmartGuard.NotifWorker | smartguard-notif-worker | Consumer queue 'notifications' → email (SMTP) + Firebase push |
| Archiving Worker | SmartGuard.ArchiveWorker | smartguard-archive-worker | Consumer queue 'recordings-upload' → preuzima MJPEG s ESP32, sprema u /storage |

NAPOMENA: Hangfire unutar API servisa NE zadovoljava uslov – svaki Worker je zaseban projekat s vlastitim Dockerfile-om.

BackgroundService klasa unutar API projekta NE zadovoljava uslov – Worker mora biti odvojen kontejner i proces.

## 1.3 Tok podataka – Live Stream

- ESP32-S3 snima MJPEG stream i šalje ga na SignalR Hub na REST API-ju

- API emituje frame-ove SAMO kada ima aktivnih pretplatnika na tom hubu (ne troši bandwidth uzalud)

- Flutter mobilna aplikacija se pretplaćuje na SignalR hub i prikazuje live stream u realnom vremenu

- Na zahtjev korisnika, mobilna aplikacija šalje API-ju zahtjev za snimanjem isječka – API koordinira s ESP32

## 1.4 Tok podataka – Lokalni buffering i archiving snimaka na ESP32

- ESP32 sekvencijalno snima MJPEG segmente od po 5 minuta na SD karticu

- Dva tipa foldera na SD kartici:

  - Folder '/normal' – čuva uvijek tačno 2 najnovija snimka bez detekcije (FIFO ring buffer: kad dođe treći, briše se prvi ako nije motion/face)

  - Folder '/events' – snimci u kojima je detektovano lice ili aktiviran motion senzor; nikad se automatski ne brišu s ESP32

- Snimci iz '/events' se u backgroundu šalju na REST API → poruka u RabbitMQ → Archiving Worker preuzima i sprema

- Ako ESP32 izgubi internet konekciju, snimci ostaju na SD kartici i šalju se kada se konekcija vrati

- Archiving Worker prima URL/putanju snimka, preuzima MJPEG fajl s ESP32 HTTP servera i sprema u /storage/recordings/ na serveru

## 1.5 Tok podataka – Face Detection i alarmi

- ESP32 vrši lokalnu face detection putem ugrađene AI akceleracije (ESP-DL biblioteka)

- Kada detektuje lice, ESP32 šalje na API: sliku osobe (JPEG), embedding vektore lica, timestamp, device ID

- API vrši pretragu po KnownPersons tabeli koristeći cosine similarity na embedding vektoru:

  - Ako podudaranje pronađeno → osoba je Known, kreira se FaceDetectionEvent s personId

  - Ako podudaranje nije pronađeno → osoba je Unknown/Intruder, kreira se FaceDetectionEvent s tipom Intruder

- API šalje poruku u RabbitMQ queue 'notifications'

- Notification Worker prima poruku i provjerava UserNotificationPreferences:

  - Za svakog korisnika koji je pretplaćen na notifikacije za tu osobu/intrudera → šalje push i email notifikaciju

- API emituje SignalR event na NotificationHub za real-time in-app notifikacije

# 2. Baza podataka

## 2.1 Glavne tabele (minimalno 10, ne uključujući referentne)

Baza podataka se imenuje brojem indeksa (npr. 180081). Sadrži sljedeće tabele:

| # | Tabela | Opis | Tip |
| --- | --- | --- | --- |
| 1 | Users | Registrovani korisnici sistema (ASP.NET Identity base) | Glavna |
| 2 | Devices | Registrovani ESP32 uređaji (naziv, lokacija, IP, API ključ, status, SD kapacitet, slobodan prostor) | Glavna |
| 3 | Recordings | Snimljeni video isječci (putanja fajla, trajanje, veličina, timestamp, tip: Normal/Event, status) | Glavna |
| 4 | KnownPersons | Poznate osobe koje sistem može prepoznati (ime, opis, embedding vektor, slika, vlasnik) | Glavna |
| 5 | FaceDetectionEvents | Detektirani eventi lica (deviceId, personId ili null za Intruder, slika, timestamp, embedding) | Glavna |
| 6 | Alerts | Generirani alarmi (tip, status, opis, deviceId, linkedEventId, ko je potvrdio, audit info) | Glavna |
| 7 | Notifications | In-app notifikacije za korisnike (status pročitano/nepročitano, naslov, tekst, datum) | Glavna |
| 8 | UserNotificationPreferences | Podešavanja korisnika – za koje osobe ili tipove alarma žele push notifikacije | Glavna |
| 9 | UserDeviceAccess | Dozvole pristupa korisnika specifičnim uređajima (many-to-many s atributima: canStream, canDownload) | Glavna |
| 10 | AuditLogs | Audit trag – ko je šta napravio i kada (login, delete, status promjena, potvrda osobe) | Glavna |
| 11 | AIAnalysisResults | Rezultati AI analize po FaceDetectionEventu ili Alertu (razlog, confidence, preporuka) | Glavna |
| 12 | ScheduledRecordings | Rasporedi snimanja (device, dani u tjednu, start/end time, aktivno/neaktivno) | Glavna |
| – | Roles (Identity) | ASP.NET Identity role (Admin, HomeOwner, Viewer) | Referentna |
| – | UserRoles (Identity) | Many-to-many korisnik–rola | Referentna |
| – | DeviceStatuses | Statusi uređaja (Online, Offline, Recording, Maintenance) | Referentna |
| – | AlertTypes | Tipovi alarma (FaceDetected, IntruderDetected, MotionDetected, DeviceOffline, Manual) | Referentna |
| – | AlertStatuses | Statusi alarma (Pending, Confirmed, Dismissed, Resolved) | Referentna |
| – | RecordingStatuses | Statusi snimka (Pending, Uploading, Completed, Failed, Archived) | Referentna |
| – | RecordingTypes | Tipovi snimka (Normal, MotionEvent, FaceEvent) | Referentna |
| – | Cities | Gradovi za lokaciju uređaja/adresu korisnika | Referentna |
| – | Countries | Države | Referentna |

## 2.2 Napomene o bazi

- Svi strani ključevi definirani kroz EF konfiguraciju uz referentni integritet na nivou baze

- Obavezna polja (NOT NULL) usklađena s UI formama

- Seed podaci uključuju: uređaje, poznate osobe sa slikama, korisnike s rolama, referentne tabele

- Soft delete na Recordings i Alerts (IsDeleted + DeletedAt) – hard delete nije dozvoljen

- Brisanje uređaja onemogućeno dok postoje aktivni Recordings ili otvoreni Alerts; korisniku se prikazuje jasna poruka

- Referentni podaci (status, tip) uvijek kao FK prema referentnim tabelama – nikada string polja

- KnownPersons.FaceEmbedding pohranjen kao varbinary/json (float[] cosine similarity vektor)

- Seed mora biti konzistentan: HasData i runtime seeder koriste isti hash format za lozinke

# 3. REST API – Glavni servis

## 3.1 Arhitektura

- Clean Architecture: Controller → Service → Repository/DbContext (scoped)

- JWT autentifikacija i role-based autorizacija: Admin, HomeOwner, Viewer

- ESP32 uređaji autentificiraju se putem X-Api-Key headera (Device API key)

- Server-side validacija svih inputa

- Custom exception tipovi: NotFoundException, BusinessException, UnauthorizedException + ExceptionMiddleware

- ILogger<T> za logiranje kroz cijeli stack – bez Console.WriteLine

- IHttpContextAccessor za čitanje userId iz JWT tokena – nikada iz rute ili body-ja

- HttpClient kreiran putem IHttpClientFactory

- CORS konfigurisan jednom, eksplicitni origini

- Paginacija obavezna na svim list endpointima – max PageSize = 100

- List endpointi ne vraćaju PDF blobove ni base64 slike – samo thumbnail URL

- IMemoryCache za referentne podatke i device statuse

- async/await kroz cijeli stack – bez .Result, .Wait(), .GetAwaiter().GetResult()

- N+1 problem izbjegnut: Include(), batch upiti, GroupBy na bazi (ne LINQ u memoriji)

- SignalR Hub: LiveStreamHub (frame-ovi) + NotificationHub (real-time notifikacije)

## 3.2 Endpointi po modulima

| Modul | Metod | Endpoint | Rola | Opis |
| --- | --- | --- | --- | --- |
| Auth | POST | /api/auth/login | Anon | JWT login |
| Auth | POST | /api/auth/register | Anon | Registracija – klijent ne šalje rolu |
| Auth | POST | /api/auth/logout | Auth | Logout – invalidacija tokena na serveru |
| Auth | POST | /api/auth/change-password | Auth | Promjena lozinke – potvrđuje staru lozinku |
| Devices | GET | /api/devices | Auth | Lista uređaja (page, search, status) |
| Devices | GET | /api/devices/{id} | Auth | Detalji uređaja + storage info |
| Devices | POST | /api/devices | Admin | Registracija novog ESP32 uređaja |
| Devices | PUT | /api/devices/{id} | Admin | Izmjena uređaja |
| Devices | DELETE | /api/devices/{id} | Admin | Brisanje (FK provjera – recording/alert) |
| Devices | POST | /api/devices/{id}/stream-frame | Device | ESP32 šalje JPEG frame na SignalR relay |
| Devices | PUT | /api/devices/{id}/status | Device/Admin | Promjena statusa uređaja |
| Recordings | GET | /api/recordings | Auth | Lista snimaka (page, deviceId, type, date, status) |
| Recordings | GET | /api/recordings/{id} | Auth | Detalji snimka |
| Recordings | POST | /api/recordings/request-clip | Auth | Zahtjev za snimanjem isječka (koordinira ESP32) |
| Recordings | POST | /api/recordings/upload-pending | Device | ESP32 najavljuje pending snimak → poruka u RabbitMQ |
| Recordings | DELETE | /api/recordings/{id} | Admin | Soft delete snimka |
| Recordings | GET | /api/recordings/{id}/download | Auth | Download MJPEG (auth + ownership provjera) |
| Face | POST | /api/face/detect | Device | ESP32 šalje sliku + embedding → API klasificira |
| Face | GET | /api/face/events | Auth | Lista face detection eventa (page, type, date, device) |
| Face | GET | /api/face/events/{id} | Auth | Detalji eventa s AI analizom |
| KnownPersons | GET | /api/known-persons | Auth | Lista poznatih osoba |
| KnownPersons | GET | /api/known-persons/{id} | Auth | Detalji poznate osobe |
| KnownPersons | POST | /api/known-persons | Auth | Dodavanje nove poznate osobe (slika + podaci) |
| KnownPersons | PUT | /api/known-persons/{id} | Auth | Izmjena osobe |
| KnownPersons | DELETE | /api/known-persons/{id} | Auth | Brisanje osobe (soft delete) |
| Alerts | GET | /api/alerts | Auth | Lista alarma (page, status, type, date) |
| Alerts | GET | /api/alerts/{id} | Auth | Detalji alarma s audit tragom |
| Alerts | PUT | /api/alerts/{id}/status | Auth/Admin | Promjena statusa (state machine) |
| Alerts | POST | /api/alerts/{id}/dismiss | Auth/Admin | Odbijanje s obaveznim razlogom |
| Notif. | GET | /api/notifications | Auth | Notifikacije trenutnog korisnika |
| Notif. | PUT | /api/notifications/{id}/read | Auth | Označi pročitano |
| Notif. | PUT | /api/notifications/read-all | Auth | Sve pročitano |
| Preferences | GET | /api/notification-preferences | Auth | Preferencije notifikacija |
| Preferences | PUT | /api/notification-preferences | Auth | Izmjena preferencija (koje osobe, koji tipovi) |
| Users | GET | /api/users | Admin | Lista korisnika (page, search, role) |
| Users | POST | /api/users | Admin | Kreiranje korisnika |
| Users | PUT | /api/users/{id} | Admin | Izmjena (bez stare lozinke od admina) |
| Users | DELETE | /api/users/{id} | Admin | Brisanje korisnika |
| AI | GET | /api/ai/analysis/{faceEventId} | Auth | AI analiza face eventa s objašnjenjem |
| AI | GET | /api/ai/recommendations | Auth | AI preporuke za alert rules |
| AI | POST | /api/ai/chat | Auth | Chatbot – pitanja o sistemu i snimcima |
| Reports | GET | /api/reports/alerts-pdf | Admin | PDF izvještaj alarma (download + print) |
| Reports | GET | /api/reports/recordings-pdf | Admin | PDF izvještaj snimaka (download + print) |
| Ref. podaci | CRUD | /api/cities, /api/countries, /api/alert-types, /api/device-statuses... | Admin | CRUD referentnih tabela |

## 3.3 SignalR hubovi

- LiveStreamHub – emituje JPEG frame-ove SAMO prema klijentima koji su pretplaćeni na taj uređaj

- NotificationHub – emituje in-app notifikacije prema prijavljenom korisniku

- Oba huba provjeravaju autorizaciju: korisnik mora imati pristup uređaju (UserDeviceAccess)

- JWT token se prosljeđuje kao query param za SignalR konekciju: ?access_token=...

## 3.4 AI / Chatbot modul (alternativa recommender algoritmu)

Umjesto klasičnog recommender algoritma implementira se AI Chatbot (OpenAI GPT-4o-mini ili Anthropic Claude API). Izričito je dozvoljeno prema uputama kao alternativa.

- Chatbot analizira historiju FaceDetectionEvents i Alerts za korisnika

- Svaka preporuka sadrži objašnjenje – npr. 'Preporučujemo aktiviranje noćnog alarma jer je 78% incidenata zabilježeno između 22:00 i 05:00'

- Chatbot može označiti nepoznatu osobu kao 'vjerovatno komšija' na osnovu učestalosti pojavljivanja

- Svi signali koji ulaze u analizu (frekvencija pojave, doba dana, tip uređaja, lokacija) se stvarno upisuju u AIAnalysisResults

- Implementacija chatbota opisana u recommender-dokumentacija.md

# 4. Worker servisi i RabbitMQ

## 4.1 Notification Worker – SmartGuard.NotifWorker

- Zaseban projekat i Docker kontejner s vlastitim Dockerfile-om

- Konzumira queue 'notifications' iz RabbitMQ-a

- Prima poruku s tipom notifikacije, userId liste, sadržajem

- Šalje email notifikacije putem SMTP klijenta (Mailjet, Gmail SMTP ili sl.)

- Šalje Firebase Cloud Messaging push notifikacije za mobilne uređaje

- Implementira retry logiku s eksponencijalnim backoff-om: 1s → 2s → 4s → 8s

- AsyncEventingBasicConsumer za async handlere – ne EventingBasicConsumer

- Singleton RabbitMQ konekcija – ne kreira novu konekciju pri svakom publish pozivu

- Error handling obavezan – Worker ne smije tiho postati nedostupan bez logiranja razloga

## 4.2 Archiving Worker – SmartGuard.ArchiveWorker

- Zaseban projekat i Docker kontejner s vlastitim Dockerfile-om

- Konzumira queue 'recordings-upload' iz RabbitMQ-a

- Poruka sadrži: deviceId, ESP32 HTTP URL do MJPEG fajla, recordingId, checksum

- Worker preuzima MJPEG fajl s ESP32 putem HTTP GET na device IP adresu

- Sprema fajl u /storage/recordings/{deviceId}/{year}/{month}/ na serveru

- Nakon uspješnog sprema, ažurira Recording.Status = Completed i Recording.FilePath putem API-ja

- U slučaju greške, ažurira status na Failed i logira razlog

- Retry logika s eksponencijalnim backoff-om – posebno važno za nestabilne mrežne uvjete

## 4.3 RabbitMQ queues

| Queue | Publisher | Consumer | Payload |
| --- | --- | --- | --- |
| notifications | REST API | NotifWorker | { type, userIds[], title, body, faceEventId?, alertId? } |
| recordings-upload | REST API | ArchiveWorker | { recordingId, deviceId, deviceIp, filePath, checksum } |

## 4.4 Docker Compose

| Servis | Image | Port | Opis |
| --- | --- | --- | --- |
| smartguard-api | smartguard/api:1.0 | 5000 | REST API + SignalR |
| smartguard-notif-worker | smartguard/notif-worker:1.0 | – | Notification Worker |
| smartguard-archive-worker | smartguard/archive-worker:1.0 | – | Archiving Worker |
| rabbitmq | rabbitmq:3.12-management | 5672 / 15672 | Message broker |
| sqlserver | mcr.microsoft.com/mssql/server:2022-latest | 1433 | Baza podataka |

- Svi image tagovi eksplicitno verzionisani – nikada :latest za ključne servise

- Svi servisi mrežno povezani unutar Docker bridge networka

- Volume montiran za SQL Server data i /storage za snimke

- Health check definisan za API i RabbitMQ

## 4.5 Konfiguracijski podaci (.env)

Svi konfiguracijski podaci ISKLJUČIVO u .env datoteci – nikada hardkodirani u kodu niti u appsettings.json:

| Varijabla | Opis |
| --- | --- |
| DB_CONNECTION_STRING | SQL Server connection string |
| JWT_SECRET_KEY | JWT potpisni ključ |
| JWT_ISSUER | JWT issuer |
| RABBITMQ_HOST | RabbitMQ host |
| RABBITMQ_USERNAME | RabbitMQ username |
| RABBITMQ_PASSWORD | RabbitMQ password |
| RABBITMQ_PORT | RabbitMQ port |
| SMTP_HOST | SMTP server host |
| SMTP_USERNAME | SMTP username |
| SMTP_PASSWORD | SMTP password |
| SMTP_USE_SSL | true/false |
| SMTP_PORT | SMTP port |
| FIREBASE_SERVER_KEY | Firebase Cloud Messaging server key |
| OPENAI_API_KEY | OpenAI API key za chatbot |
| STORAGE_BASE_PATH | Putanja do foldera za snimke |
| API_BASE_URL | Base URL API-ja (za Flutter: http://10.0.2.2:5000) |

- Flutter čita API adresu: String.fromEnvironment('API_BASE_URL')

- Pokretanje: flutter run --dart-define=API_BASE_URL=http://10.0.2.2:5000

- .env fajl se NIKADA ne commituje na GitHub – zamijeniti s .env-tajne.zip (šifra na DL sistemu)

# 5. Flutter mobilna aplikacija (Android)

## 5.1 Namjena

Korisnička aplikacija namijenjena vlasniku kuće (HomeOwner). Pruža live stream, upravljanje snimcima i poznatim osobama, alarme i personalizirane notifikacije.

## 5.2 Ekrani i funkcionalnosti

| Ekran | Opis | RS2 uslov |
| --- | --- | --- |
| Login / Register | JWT login, registracija bez role dodjele od klijenta; validacija formata email i lozinke | Auth |
| Dashboard | Status aktivnih kamera, zadnji alarmi, brzi pristup streamu, nepročitane notifikacije | SignalR auto-refresh |
| Live Stream | MJPEG/SignalR real-time stream; dugme 'Snimi isječak' šalje POST na /api/recordings/request-clip | SignalR, streaming |
| Snimci – lista | Lista snimaka s filterima (uređaj, datum, tip: Normal/Event), paginacija, thumbnail | Min. 1 param. pretrage |
| Snimci – detalji (Master-Detail) | Odabir snimka → detalji, playback, download; OBAVEZNA master-details forma | Obavezna master-detail |
| Alarmi | Lista alarma s filterima (status, tip, datum); potvrda i odbijanje s razlogom | State machine, filteri |
| Poznate osobe | Lista poznatih osoba, dodavanje (slika + podaci), izmjena, brisanje; za svaku se bira da li dolaze push notifikacije | Face mgmt + prefs |
| Notifikacije | Lista notifikacija, označi pročitano/sve pročitano, auto-refresh putem SignalR | SignalR, pročitano/nepročitano |
| Podešavanja notifikacija | Odabir za koje osobe i koje tipove alarma korisnik želi dobijati push i email notifikacije | UserNotificationPreferences |
| Profil | Prikaz i izmjena ličnih podataka, slika profila, reset lozinke (stara lozinka obavezna) | Profil + reset lozinke |
| AI Chatbot | Chatbot sučelje – pitanja o incidentima, preporuke za alarm pravila, objašnjenja detekcija | AI alternativa recommender-u |

## 5.3 Tehničke napomene – Flutter Mobile

- Future.wait() za paralelne HTTP pozive – ne sekvencijalni await jedan po jedan

- Base64 dekodiranje slika jednom i keširanje rezultata – ne u build() metodi (poziva se na svaki frame)

- HTTP 401 → redirect na login ili refresh token mehanizam – istekle tokene ne ignorisati

- Validacijske poruke jasno prikazane ispod input kontrola – ne unutar polja ni kao dialog

- Boolean vrijednosti (aktivno/neaktivno uređaj, primaj notif.) putem Checkbox-a ili Switch widgeta

- Datumi putem DateTimePicker widgeta

- Gradovi, statusi, tipovi – Dropdown liste punjene iz API-ja

- Confirmation dialog za brisanje, slanje snimka, odbijanje alarma

- Dugme 'Back' na svim ekranima

- Forme se čiste nakon uspješnog spašavanja / redirect na listu s novim zapisom na vrhu

- Ne prikazivati ID vrijednosti iz baze na formama

- Thumbnail snimka i slika osobe prikazani uz naziv u listama

- Nedostupne akcije imaju disabled stanje s objašnjenjem razloga

# 6. Flutter desktop aplikacija (Windows – Admin)

## 6.1 Namjena

Admin aplikacija za administratora sistema. Pun pregled i kontrola: korisnici, uređaji, snimci, alarmi, prepoznate osobe, storage info, izvještaji, referentni podaci.

## 6.2 Moduli

| Modul | Opis | RS2 uslov |
| --- | --- | --- |
| Dashboard / System Info | KPI-ovi: broj aktivnih uređaja, ukupno snimaka, alarma, korisnika; storage info (slobodan prostor, broj snimaka po uređaju) | System info |
| Upravljanje korisnicima | CRUD, dodjela rola, pretraga po imenu/emailu/roli; izmjena bez stare lozinke (admin) | CRUD, min. 1 pretraga |
| Upravljanje uređajima | CRUD za ESP32 uređaje, status promjena, dodjela pristupa korisnicima (UserDeviceAccess), storage status po uređaju | CRUD, dropdown statusi |
| Pregled snimaka | Lista svih snimaka s pretragom (uređaj, datum, tip, status), paginacija, download, soft delete | Min. 1 pretraga, paginacija |
| Upravljanje alarmima | Lista alarma s filterima; potvrda/odbijanje s razlogom; audit trag (ko, kada, zašto) | State machine, audit |
| Poznate osobe (Admin) | CRUD za KnownPersons; dodavanje lica za Face ID sistem; pregled svih face detection eventa po osobi | CRUD + face |
| AI Analiza | Pregled AIAnalysisResults po eventu; objašnjive preporuke; chatbot pristup za admina | AI modul |
| Izvještaji – PDF 1 | PDF izvještaj alarma: period, tip, status, uređaj; dostupan za download i ispis | Obavezno 2 PDF-a |
| Izvještaji – PDF 2 | PDF izvještaj snimaka: period, uređaj, tip, veličina, status; dostupan za download i ispis | Obavezno 2 PDF-a |
| Referentni podaci (CRUD) | Gradovi, Države, Tipovi alarma, Statusi uređaja, Statusi snimka – obavezno bez obzira na prijavu | Obavezno |
| Korisničke dozvole | Pregled i izmjena UserDeviceAccess (ko ima pristup kom uređaju, canStream, canDownload) |  |
| Audit log | Pregled AuditLogs tabele – ko je šta napravio i kada; samo za Admin | Audit trag |

# 7. Autentifikacija i autorizacija

| Pravilo | Opis |
| --- | --- |
| [Authorize] na svim kontrolerima | Svi kontroleri koji pristupaju korisničkim podacima imaju [Authorize] |
| [AllowAnonymous] samo na login/register | Nigdje drugdje nije dozvoljen anonimni pristup |
| Write operacije uvijek zaštićene | POST/PUT/DELETE nikada nisu otvoreni |
| Role-based na admin endpointima | [Authorize(Roles = "Admin")] – ne samo [Authorize] |
| userId iz JWT tokena | Nikada iz rute ili body-ja; uvijek Claims.FindFirst(ClaimTypes.NameIdentifier) |
| Ownership provjera | Korisnik može mijenjati samo svoje podatke; Admin može mijenjati podatke svih |
| Register bez role dodjele | Klijent ne šalje rolu pri registraciji – defaultno HomeOwner |
| Dev/test endpointi zaštićeni | env.IsDevelopment() provjera ili potpuno uklonjeni iz produkcije |
| JWT signature validation | Validacija potpisa obavezna pri parsiranju tokena |
| Logout invalidira token na serveru | Token blacklist ili refresh token revokacija – ne samo lokalni delete |
| Login u body-ju POST-a | Nikada kroz query string parametre |
| Device auth putem API ključa | ESP32 šalje X-Api-Key header; ključ se generira pri registraciji uređaja |
| File upload validacija | MIME tip i magic bytes – ne samo ekstenzija |
| SignalR membership check | LiveStreamHub provjerava UserDeviceAccess prije pristupa streamu |

Tabela rola:

| Rola | Defaultni korisnik | Pristup |
| --- | --- | --- |
| Admin | desktop / test | Sve operacije, CRUD svih entiteta, izvještaji, audit log, referentni podaci |
| HomeOwner | mobile / test | Live stream, snimanje isječaka, upravljanje vlastitim alarmima i poznatim osobama, notifikacije |
| Viewer | viewer / test | Samo live stream i pregled snimaka za uređaje kojima ima pristup |

GitHub README.md mora sadržavati sve korake za pokretanje i kredencijale za pristup.

# 8. Poslovna logika sistema

## 8.1 State machine – Alarmi

| Trenutni status | Dozvoljeni prelazi | Ko može |
| --- | --- | --- |
| Pending | → Confirmed, → Dismissed (obavezan razlog) | HomeOwner, Admin |
| Confirmed | → Resolved | HomeOwner, Admin |
| Dismissed | – (završni status) | – |
| Resolved | – (završni status) | – |

- Centralizovana state machine logika isključivo u AlertService – NIKADA u kontrolerima

- Hard delete alarma nije dozvoljen – samo promjena statusa

- Odbijanje mora sadržavati razlog (obavezno polje) i šalje notifikaciju

- Audit trag: svaka promjena statusa upisuje se u AuditLogs (ko, kada, razlog)

## 8.2 State machine – Snimci

| Trenutni status | Dozvoljeni prelazi | Ko/Šta |
| --- | --- | --- |
| Pending | → Uploading (kad Worker počne preuzimanje) | ArchiveWorker |
| Uploading | → Completed (uspješno), → Failed (greška) | ArchiveWorker |
| Completed | → Archived (kad admin arhivira) | Admin |
| Failed | → Pending (retry) | Admin/Worker |
| Archived | – (završni status) | – |

## 8.3 ESP32 lokalni ring buffer

- Folder '/normal' na SD kartici drži uvijek tačno 2 najnovija 5-minutna snimka bez detekcije

- Kada se pojavi treći snimak bez detekcije: ako je najstariji od ta 2 prethodni 'normalan' → briše se, dodaje novi

- Folder '/events' sadrži snimke s detektovanim licem ili motion signalom – nikad se automatski ne brišu

- Logika brisanja je isključivo na ESP32 strani – API i Workers samo primaju i arhiviraju

- Kada se ESP32 reconnektuje na internet, šalje zaostale snimke u background threadu

## 8.4 Face detection i KnownPersons logika

- ESP32 lokalno računa face embedding vektor koristeći ESP-DL biblioteku

- API prima embedding i vrši cosine similarity pretragu po KnownPersons tabeli

- Prag podudaranja (threshold) je konfigurabilan (defaultno 0.75)

- Ako similarity >= threshold → Known person, kreira se FaceDetectionEvent s personId

- Ako similarity < threshold → Unknown/Intruder, kreira se FaceDetectionEvent bez personId

- Korisnik može naknadno označiti Intruder event kao poznatu osobu (dodaje u KnownPersons)

- API provjerava UserNotificationPreferences za tu osobu/Intruder tip i odlučuje ko dobija notifikaciju

# 9. Podjela posla – Dušan Perić i Marko Milidragović

Svaki student predaje ZASEBNU prijavu: u svojoj prijavi navodi sebe kao prvog člana, zatim drugog, jasno razdvaja desktop i mobilni dio, i označava koji je član zadužen za svaku funkcionalnost. Oba studenta moraju biti detaljno upoznata sa SVIM dijelovima aplikacije tokom odbrane.

## 9.1 Dušan Perić – Backend Core & Infrastructure

| Oblast | Zadaci |
| --- | --- |
| REST API – Temelj | Arhitektura projekta, JWT autentifikacija/autorizacija, User/Role management, ExceptionMiddleware, logging, CORS, paginacija, IMemoryCache |
| REST API – Devices | Device CRUD, ESP32 stream frame endpoint (SignalR relay), Device status state machine, UserDeviceAccess, Device API key autentifikacija |
| REST API – Recordings | Recording CRUD, request-clip endpoint, upload-pending endpoint, download s ownership provjerom, soft delete, state machine |
| REST API – Reports | Generisanje 2 PDF izvještaja (alarmi + snimci), endpointi za download i print |
| SignalR | LiveStreamHub (frame relay, membership check), NotificationHub (real-time notifikacije) |
| Archiving Worker | SmartGuard.ArchiveWorker projekt, Dockerfile, RabbitMQ consumer, preuzimanje MJPEG s ESP32, file system storage, retry logika |
| Docker & DevOps | docker-compose.yml, .env konfiguracija, image versioning, health checks, volume montiranje za storage i DB |
| Baza podataka | EF migracije, seed podaci (uređaji, snimci, korisnici s rolama, referentne tabele, thumbnails) |
| Flutter Desktop (50%) | Login, Dashboard/System Info, Upravljanje uređajima, Pregled snimaka, Referentni podaci (CRUD), Korisničke dozvole |
| Flutter Mobile (50%) | Login/Register ekran, Live Stream ekran s dugmetom za snimanje isječka, Profil ekran |

## 9.2 Marko Milidragović – Features & Mobile UX

| Oblast | Zadaci |
| --- | --- |
| REST API – Alerts | Alert CRUD, centralizovana AlertService state machine, Dismiss s razlogom, audit trag, AuditLogs tabela |
| REST API – Face & AI | Face detect endpoint (embedding similarity), FaceDetectionEvents CRUD, KnownPersons CRUD, AI/Chatbot modul (OpenAI/Anthropic), AIAnalysisResults |
| REST API – Notifications | Notification CRUD, označi pročitano (single + bulk), UserNotificationPreferences CRUD |
| REST API – KnownPersons | Upravljanje poznatim osobama, face slika upload, cosine similarity servis, threshold konfiguracija |
| Notification Worker | SmartGuard.NotifWorker projekt, Dockerfile, RabbitMQ consumer, SMTP email, Firebase push notifikacije, retry logika |
| Validacija & Sigurnost | FluentValidation/DataAnnotations na svim inputima, server-side provjera zauzetosti, unique constraint logika, file MIME/magic bytes validacija |
| AI Dokumentacija | recommender-dokumentacija.md: opis chatbot pristupa, signali koji se koriste, primjeri preporuka s objašnjenjima |
| Flutter Desktop (50%) | Upravljanje korisnicima, Upravljanje alarmima, Poznate osobe (Admin), AI Analiza, Audit log, Izvještaji (PDF pokretanje/prikaz) |
| Flutter Mobile (50%) | Dashboard, Snimci (Master-Detail), Alarmi, Poznate osobe, Notifikacije, Podešavanja notifikacija, AI Chatbot ekran |

VAŽNO: Oba studenta moraju biti uključena u sve tri komponente (API, Desktop, Mobile) – uvjet iz uputa.

Tokom odbrane, oba studenta moraju biti detaljno upoznata sa SVIM dijelovima aplikacije.

# 10. Standardi koda i nefunkcionalni zahtjevi

## 10.1 Čistoća koda

- Bez template ostataka (WeatherForecastController, default Flutter widgets)

- Bez mrtvog koda, neiskorištenih importa, zakomentarisanog koda

- Magic numbers → enum-i i konstante (DeviceStatus.Online, AlertType.IntruderDetected)

- Magic stringovi za role → statička klasa Roles: Roles.Admin, Roles.HomeOwner, Roles.Viewer

- Kontroleri NIKADA ne sadrže poslovnu logiku niti direktno pristupaju DbContext-u

- Servisi koji koriste DbContext registrovani kao Scoped (ne Transient)

- Višestruki SaveChangesAsync() unutar jedne operacije → eksplicitna transakcija

- Kontroleri vraćaju DTO objekte – NIKADA Entity objekte direktno

- Ne koristiti dynamic tip – tipizirani DTO-ovi

- ILogger<T> za logiranje – bez Console.WriteLine

- Klijentu se ne smije izlagati stack trace, interne greške niti infrastrukturni detalji

## 10.2 Performanse i async

- async/await kroz cijeli stack – bez .Result, .Wait(), .GetAwaiter().GetResult(), Thread.Sleep

- EF async metode: FirstOrDefaultAsync, ToListAsync, SaveChangesAsync

- N+1 problem izbjegnut: Include(), batch upiti, GroupBy na bazi

- Filtriranje na nivou baze (Where clause) – ne učitavati sve u memoriju pa LINQ filtrirati

- IMemoryCache za referentne podatke i device statuse – na servisnom nivou, ne Transient Dictionary

- Paginacija na svim list endpointima, max PageSize = 100; endpointi bez limita nisu prihvatljivi

## 10.3 Sigurnost

- bcrypt, Argon2 ili PBKDF2 za hashiranje lozinki – NIKADA SHA256 bez salta

- RandomNumberGenerator iz System.Security.Cryptography za API ključeve i reset tokene

- Reset tokeni imaju definisan istek (ExpiryTime)

- DateTime.UtcNow standardizovan kroz cijelu aplikaciju – ne miješati s DateTime.Now

- Svi disposable objekti unutar using statement-a (Stream, HttpResponseMessage, DbConnection)

# 11. Checklist za predaju

## 11.1 Obaveze prije predaje

- recommender-dokumentacija.md commitovana na git repozitorij

- flutter clean && flutter build apk --release → app-release.apk

- flutter clean && flutter build windows --release → Release folder

- ZIP arhiva: fit-build-20gg-mm-dd.zip (APK + Windows Release folder)

- GitHub Immutable Release: Settings → Releases → Enable release immutability

- Release kreiran kao draft → ZIP dodan → Publish release

- Link na GitHub Release u formatu: github.com/<user>/<repo>/releases/tag/<tag>

- Na DL sistemu: link na tačan GitHub Release + šifra za .env-tajne.zip

- GitHub README.md: koraci za pokretanje + kredencijali (desktop/test, mobile/test, viewer/test)

- .gitignore ispravno podešen (.env, bin, obj, build fajlovi, *.apk)

- Aplikacija testirana u AVD emulator okruženju izvan razvojne mašine

- API testiran s HTTP klijentom (Postman/Insomnia) na svim endpointima

## 11.2 Tehnička provjera

- Minimalno 12 glavnih tabela + referentne tabele u bazi

- Minimalno 2 PDF izvještaja dostupna za download i ispis

- CRUD za sve referentne tabele (gradovi, države, tipovi alarma, statusi)

- 3 Worker servisa svaki u zasebnom Docker kontejneru

- RabbitMQ kao jedini message broker (bez Hangfire, bez BackgroundService u API projektu)

- Svi servisi u docker-compose.yml s eksplicitnim image tagovima

- Svi konfiguracijski podaci u .env – ništa hardkodirano

- AI Chatbot s objašnjivim preporukama i upisanim signalima u AIAnalysisResults

- SignalR za live stream i auto-refresh notifikacija

- Master-details forma u mobilnoj aplikaciji (Snimci)

- Audit trag za sve promjene statusa

- Face detection + KnownPersons logika s cosine similarity

- UserNotificationPreferences – korisnik bira za koje osobe prima push

# 12. Okvirni plan razvoja

| Faza | Trajanje | Ključne aktivnosti |
| --- | --- | --- |
| 1 – Setup & Arhitektura | 1 sedmica | Projekat struktura, Docker Compose, EF migracije, seed podaci, JWT auth skeleton, RabbitMQ setup |
| 2 – API Core | 2 sedmice | CRUD svih entiteta, validacija, ExceptionMiddleware, paginacija, logging, PDF izvještaji |
| 3 – ESP32 & Real-time | 1 sedmica | SignalR LiveStreamHub, frame relay, Device API key auth, face detect endpoint, cosine similarity servis |
| 4 – Worker servisi | 1 sedmica | NotifWorker (email + push), ArchiveWorker (MJPEG preuzimanje + storage), retry logika, Dockerfile-ovi |
| 5 – AI/Chatbot modul | 1 sedmica | OpenAI/Anthropic integracija, AIAnalysisResults, objašnjive preporuke, recommender-dokumentacija.md |
| 6 – Flutter Mobile | 2 sedmice | Svi ekrani: live stream, snimci (master-detail), alarmi, poznate osobe, notifikacije, chatbot, profil |
| 7 – Flutter Desktop | 2 sedmice | Svi admin ekrani, CRUD forme, PDF prikaz, system info, audit log, referentni podaci |
| 8 – Testiranje & Polish | 1 sedmica | E2E testiranje, code review, UI/UX polish, README, AVD/emulator testiranje |
| 9 – Build & Predaja | 2-3 dana | flutter build apk + windows, GitHub Immutable Release, DL sistema predaja, .env ZIP |

# 13. Zaključak

SmartGuard je tehnički zahtjevan i originalan projekat koji pokriva sve segmente definisane u Uputama za izradu seminarskog rada, uz dodatne inovativne elemente:

- Trostruka mikroservisna arhitektura (API + 2 Worker servisa) u odvojenim Docker kontejnerima

- ESP32-S3 lokalna face detection s embedding baziranim prepoznavanjem

- Pametni ring buffer na SD kartici koji čuva samo relevantne snimke

- Personalizirane push i email notifikacije po korisničkim preferencijama

- AI Chatbot s objašnjivim preporukama kao alternativa recommender algoritmu

- Kompletna autentifikacija, autorizacija i sigurnost prema svim zahtjevima

- Minimalno 12 glavnih + 9 referentnih tabela, kompletni seed podaci

– Kraj dokumenta –